|  | - Preliminary |  |  | - Congressional District |
| --- | --- | --- | --- | --- |

- Final 25C            LOCAL GOVERNMENT BRIDGE REPLACEMENT/REHABILITATION

A.  FEDERAL AID PROGRAMING DOCUMENT                                                                ADT

| Federal Contract No |  |  |  | Local/Termini: |  |  |  |  |  | Replacement of Abingdon Rd |  |  |  | Present/Yr.: | 8,143/2005 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| State Contract No |  |  |  | Bridge H-169 and approx 300 feet of approach |  |  |  |  |  |  |  |  |  | Future/Yr. : | 12,000/2025 |  |
| Local Contract No. |  |  |  | roadway. |  |  |  |  | Project Length: |  |  | 0.10 miles |  | Federal-aid System: |  |  |
| Item No. |  |  |  | State Road Inventory Milepoints: |  |  |  |  |  |  |  |  |  | Probable Ad Date: |  | February 2014 |
| Local/State Supplemental Agreement Required: |  |  |  |  | Yes |  | No |  |  |  | SHADED AREA TO BE FILLED OUT BY SHA |  |  |  |  |  |

B.  WORK PHASE             Total Cost  Federal Funds  State/Local	      E.  ENVIRONMENTAL

| PE – prelim. Design | 300,000 | 240,000 |  | 60,000 |  |  | Catagorical Exclusion No. | (Date: ) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PE – final Design |  |  |  |  |  |  | Envir. Assessment/FONSI | (Date: ) |
| ROW |  |  |  |  |  |  | Envir. Impact Statement | (Date: ) |
| Constr.(Neat & 10%) |  |  |  |  |  |  | 4(F) Statement | (Date: ) |
| Project Total: | 300,000 |  | 240,000 |  | 60,000 |  |  |  |

C.  PUBLIC HEARINGS

|  | Required |  |  | Location Hearing |  |  |  | (Date: ) |  |  |  | F. PLANNING |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Not Required |  |  | Design Hearing |  |  |  | (Date: ) |  |  |  | Clearing House Control No. |  |  |  |  |  |  |  |  | Exempt |
|  | To be determined |  |  | Combined Hearing |  |  |  | (Date: ) |  |  |  | Urban Area |  |  |  |  |  |  |  |  | Exempt |
|  |  |  |  |  |  |  |  |  |  |  |  | TIP No. |  |  |  | STIP No. |  |  |  |  |  |
| D. PREVIOUS FEDERAL-AID PROJECTS |  |  |  |  | PE |  |  |  | ROW |  |  |  |  |  |  |  |  |  |  |  |  |

G.  PROJECT DESCRIPTION

| 1. Existing Conditions: Build in circa 1940 and rehabilitated in 1968, this bridge is 33 feet wide by 195 feet long and consists of 5 simple spans. The superstructure consists of a reinforced concrete deck supported by steel members. The deck is structurally deficient (i.e. concrete deterioration and holes thru the deck are evident in numerous places of the deck, and the supporting beams need to be repaired and painted). The reinforced concrete piers and abutments are founded on spread footings. structural steel and substructure need repairs and the structural steel needs painting. The bridge railings are substandard. |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2. Proposed Project: The purpose of this project is to replace the bridge. Because of the length of the detour route (approx. 5 miles) and the traffic volume associated with this crossing, consideration will be given to alternatives that will minimize construction time including application of ABC concepts. |  |  |  |  |  |  |  |
| 3. Additional right-of-way required? |  | Proposed width: | 60 feet | Relocation(s) required? |  | No. of businesses/residents: | 0 |

H.  BRIDGE ELEMENTS

|  | Bridge Replacement | Bridge No. | 200000H-0169010 |  |  | Code: |  |  | 404 Permit (Navigation |  |  | Required |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Bridge Rehabilitation | Sufficiency Rating |  | 49.2 |  | Bridge Length: |  | 195 FT |  | Clearance) |  | Not Required |

I.  CONSTRUCTION DATA

| 1. Construction within 4 miles of airport? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2. Contract Award: |  | Bid |  |  | Force Account |  |  |  |  |  | Other, explain |  |  |  |  |  |  |  |
| If force account, work by: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. Utility relocation/adjustment required? |  |  |  |  |  |  |  | Name of Utility |  |  |  | n/a |  |  |  |  | Estimated Cost | 0 |
| Railroad relocation/adjustment required? |  |  |  |  |  |  |  | Name of Railroad |  |  |  |  | CSX Rail Road |  |  |  | Estimated Cost | n/a |

| PREPARED BY: | Julio M. Espinoza | DATE: | 11/10/11 | TELEPHONE: | 410 638 3509 | COUNTY/FIRM: | Harford County |
| --- | --- | --- | --- | --- | --- | --- | --- |

MDOT SHA Recommendation for Approval:       MDOT SHA Approval of Federal Funds:               	MDOT SHA/FHWA Approval of Federal Funds:

Director, Office of Structures    Date    Deputy Administrator / Chief Engineer of    Date                                             Date

Planning, Engineering, Real Estate and Environment

| MDOT SHA Contract No. |  | SHEET 2 of 2 |
| --- | --- | --- |
| F.A.P. No. |  |  |

Rural Road

I.  DESIGN DATA:  									          Urban Road

| DESIGN ELEMENT | * EXISTING ELEMENT |  | * PROPOSED DESIGN CRITERIA |  | ** MEETS SHA/ASSHTO DESIGN STANDARD |  |
| --- | --- | --- | --- | --- | --- | --- |
| Design Speed | n/a | mph. | 30 | mph. |  |  |
| Posted Speed Limits | 30 | mph. | 30 | mph. |  |  |
| Number of Lanes | 2 |  | 2 |  |  |  |
| Through-Lane Width | 11 | ft. | 12 | ft. |  |  |
| Aux.-Lane Width | 0 | ft. | 0 | ft. |  |  |
| Shoulder Width Right | 4 | ft. | 4 | ft. |  |  |
| Left | 4 | ft. | 4 | ft. |  |  |
| Cross Slope | Varies | ft./ft. | 0.03 | ft./ft. |  |  |
| Horizontal Alignment: |  |  |  |  |  |  |
| Curvature * |  |  |  |  |  |  |
| Superelevation * |  |  |  |  |  |  |
| Sight Distance * |  |  |  |  |  |  |
| Vertical Alignment: |  |  |  |  |  |  |
| Grades * |  |  |  |  |  |  |
| Sight Distance * |  |  |  |  |  |  |
| Bridge Clear Width | 30 | ft. | 32 | ft. |  |  |
| Bridge Railings * |  |  |  |  |  |  |
| Median Width | 0 | ft. | 0 | ft. |  |  |
| Clear Zone Width | 10 | ft. | 10 | ft. |  |  |
| Ditch Slopes (front/back) | 1:4 / 1:2 |  | 1:4 / 1:2 |  |  |  |
| Culvert End Treatments * |  |  |  |  |  |  |
| Guardrail * |  |  |  |  |  |  |
| Signing * |  |  |  |  |  |  |
| Pavement Markings * |  |  |  |  |  |  |

* Indicate yes, no, or N/A whether "Existing Condition" meets applicable SHA Design Guide standard.

Indicate yes, no, or N/A whether "Proposed Design" will improve existing condition.

** If criteria does not meet applicable standards, a design exception must be requested

prior to P.S.&E. submittal.

J.  CERTIFICATION

- This project meets all applicable AASHTO/SHA design criteria.

Approval of the SHA Chief Engineer is not required.

- The construction of this project incorporating the above design feature is recommended for

Federal funding.  Justification for proposed design elements that do not meet applicable

AASHTO/SHA design criteria, and three-year accident history/analysis are attached.

Note:  Complete Sections 1 (Design Data) and J (Certification) using the information available.

Missing or revised data should be provided as the project develops.

DESIGN EXCEPTION DETERMINATION

Determination of design criteria is based on the following.

- A Policy on Geometric Design of Highways and Streets (2011) aka "Green Book"

- A Policy on Design Standards Interstate Systems (January 2005)

- AASHTO Roadside Design Guide (2011) (RDG)

- Maryland Manual of Uniform Traffic Control Devices 2011 (MdMUTCD)

- SHA Guidelines for Traffic Barrier Placement and End Treatment Design (2006)

For roadways with design speeds >= 50 mph, the following 10 controlling criteria have been established by the FHWA:

- Design Speed

- Horizontal Curve Radius

- Superelvation Rate

- Grade

- Stopping Sight Distance (Horizontal and Vertical)

- Vertical Clearance

- Lane Width

- Shoulder Width

- Cross Slope

- Structural Capacity

For roadways with design speeds < 50 mph, the following 2 controlling criteria have been established by the FHWA:

- Design Speed

- Horizontal Curve Radius

For Bridges on the NHS (National Highway System):

All design deficiencies cited for controlling criteria must be addressed and the design revised to meet the minimum design criteria or receive design exception approval. Design exceptions are required on any NHS project when design values are used that do not meet minimum criteria. MDOT SHA’ Office of Highway Development is responsible for approval of design exceptions that are not designated by the Federal Highway Administration (FHWA) as a Project of Divisional Interest (PoDI) or a Project of Corporate Interest (PoCI). FHWA maintains the responsibility of approvals for PoDI and PoCI projects as documented in the FHWA PoDI/PoCI Guide.

All design deficiencies cited for non-controlling criteria should be addressed to meet minimum design criteria, but do not require a formal design exception. If the design cannot be revised to meet minimum design criteria the non-controlling criteria must be addressed in the next milestone report.

For Bridges on Non-NHS Highways:

All design deficiencies cited for controlling criteria for LPA roadways must be addressed and the design revised to meet the minimum design criteria or receive design exception or waiver approval from an approving authority. LPA's with approved criteria and a design exception approval or waiver process may submit a copy of the approval to MDOT SHA’ Office of Highway Development. LPA's without approved design criteria and a design exception or waiver process should submit a design exception to OHD based on MDOTSHA design criteria.

All design deficiencies cited for non-controlling criteria should be addressed to meet minimum design criteria, but do not require a formal design exception. If the design cannot be revised to meet minimum design criteria the non-controlling criteria must be addressed and documented in accordance with the LPA's procedures.