# Appendix C-1: Design Procurement Checklist

☐ Prepare materials for Approval to Advertise

- The following items are underway or complete:

☐ An executed MOU

☐ NEPA Clearance

☐ ROW Certification (if applicable)

☐ Environmental Permits (as applicable)

☐ Project concept and cost estimate

- Submit the cost estimate, detailed scope of work, and draft RFP to the Procurement Review Group who will identify a DBE goal.

- Complete the MDOT SHA RFP template.

- Send the RFP template to TAP staff for review and feedback.

- Address any changes or recommendations.

☐ Request Approval to Advertise by electronically submitting the following items to the TAP staff:

☐ Executed MOU

☐ NEPA Clearance

☐ ROW Certification (if applicable)

☐ Environmental Permits (as applicable)

☐ Cost Estimate

☐ Final RFP

☐ Receive Approval to Advertise

☐ Notify TAP team of the advertisement date

☐ Advertise on EMMA for a minimum of 28 calendar days

☐ Host pre-bid meeting (if applicable)

☐ Share pre-bid meeting notes with all interested vendors

☐ Review all proposals at the end of the advertising period

☐ Rank proposals as described in the solicitation

☐ Tabulate proposals

☐ Submit tabulation and score sheets to TAP staff and request Approval to Negotiate

☐ Negotiate with the highest rated proposer

☐ Submit the negotiated price (in the same format as the cost estimate) to the TAP staff with a drafted contract after negotiations are complete

☐ Request CIA from MDOT SHA (see Appendix C-4)

☐ Receive CIA and issue the NTP to the consultant.