# Appendix C-2: Construction Procurement Checklist

☐ Prepare materials Approval to Advertise

☐ Request Approval to Advertise by submitting to hard copies of the following items to the TAP staff:

☐ An executed MOU

☐ NEPA Clearance

☐ ROW Certification Letter

☐ Applicable Permits and Certifications such as environmental permits, utility certification statement, railroad certification letter, MDOT SHA Access Permit

☐ Cost Estimate

☐ A complete Plans, Specifications & Estimates (PS&E)

☐ Final Invitation for Bids (IFB)

☐ Bid Submittal Form

☐ Receive Approval to Advertise

☐ List Advertisement on the eMaryland Marketplace (EMMA) for a minimum of 21 calendar days.

☐ Host pre-bid meeting (if applicable)

☐ Share pre-bid meeting notes with all interested vendors

☐ Host bid-opening on the 22nd day after advertisement.

- Ensure MDOT SHA staff will be in attendance at bid opening

- Review proposals and determine the lowest bidder

- Review the lowest bid for responsiveness and satisfaction that the bidder is responsible

☐ Select the lowest, responsive, and responsible bidder for award.

☐ Request Concurrence in Award (CIA) by submitting on hard copy of all materials in the CIA package checklist (See Appendix C-4)

☐ Receive CIA and issue Notice to Proceed (NTP) to the consultant