SWM FACILITY AS-BUILT CERTIFICATION DATA TABLE
FOR FOREBAYS
MAY ONLY BE CERTIFIED BY THE AS-BUILT ENGINEER (ABE) AS REQUIRED BY COMAR 26.17.02.10.

| SWM FACILITY NUMBER 000000 | PRD NUMBER 00-PR-0000 MDE NUMBER FOR 378 00-SF-0000 | SHA CONTRACT NUMBER XX0005000 |
| --- | --- | --- |

| ACTIVITY | SUPPORTING DOCUMENTATION AND INFORMATION |  |  |  |  |  |  | DATE(S) OF INSPECTION |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | (SUBMIT ALL OF THE FOLLOWING WITH SWM FACILITY AS-BUILT CERTIFICATION PACKAGE.) |  |  |  |  |  |  |  |  |
| PRIOR TO FOREBAY EXCAVATION, OBSERVED ESC MEASURES ARE INSTALLED AROUND THE SWM FACILITY OR CONFIRMED SURROUNDING AREA IS STABILIZED. OBSERVED FOREBAY STAKEOUT | INSPECTION REPORT PHOTOGRAPHS |  |  |  |  |  |  |  |  |
| OBSERVED EXCAVATION AND GRADING OF FOREBAY | INSPECTION REPORT PHOTOGRAPHS |  |  |  |  |  |  |  |  |
| OBSERVED INSTALLATION OF RELEASE STRUCTURE | INSPECTION REPORT PHOTOGRAPHS |  |  |  |  |  |  |  |  |
| OBSERVED EXCAVATION FOR PIPES AND PIPE END TREATMENTS (ENDWALLS/END SECTIONS) FOR FOREBAY | INSPECTION REPORT PHOTOGRAPHS |  |  |  |  |  |  |  |  |
| OBSERVED PLACEMENT AND COMPACTION OF BEDDING FOR PIPES AND PIPE END TREATMENTS (ENDWALLS/END SECTIONS) FOR FOREBAY | INSPECTION REPORT PHOTOGRAPHS |  |  |  |  |  |  |  |  |
| OBSERVED INSTALLATION FOR PIPES AND PIPE END TREATMENTS (ENDWALLS/END SECTIONS) FOR FOREBAY | INSPECTION REPORT PHOTOGRAPHS |  |  |  |  |  |  |  |  |
| OBSERVED PLACEMENT AND COMPACTION OF BACKFILL FOR PIPES AND PIPE END TREATMENTS (ENDWALLS/END SECTIONS) FOR FOREBAY, INCLUDING AGGREGATE APRON(S) AND PERMANENT STABILIZATION | INSPECTION REPORT PHOTOGRAPHS |  |  |  |  |  |  |  |  |
| OBSERVED INSTALLATION OF SPECIFIED VEGETATION. VERIFIED LOCATIONS AND SPECIES INSTALLED. | INSPECTION REPORT PHOTOGRAPHS AS-BUILT LANDSCAPE PLANS |  |  |  |  |  |  |  |  |
| OBSERVED ESTABLISHED VEGETATION ONE YEAR FOLLOWING INITIAL INSTALLATION (PLUS ONE ADDITIONAL YEAR FOR WET PONDS, SHALLOW WETLANDS, SUBMERGED GRAVEL WETLANDS, ETC.) AND OBSERVED REPLACEMENT OF FAILED VEGETATION. | INSPECTION REPORT PHOTOGRAPHS SHA LPD LANDSCAPE ACCEPTANCE LETTER(S) |  |  |  |  |  |  |  |  |
| FEATURES FOR FOREBAYS |  |  | DESIGN |  | AS-BUILT |  | DIFFERENCE |  |  |
| BOTTOM ELEVATION (FT) |  |  |  |  |  |  |  |  |  |
| SIDE SLOPES (H:V) – MAY NOT BE STEEPER THAN 3:1 |  |  |  |  |  |  |  |  |  |
| FREEBOARD (IN.) – MEASURED VERTICALLY FROM THE WATER SURFACE ELEVATION TO TOP OF EMBANKMENT/TOP OF FOREBAY |  |  |  |  |  |  |  |  |  |
| INVERT IN ELEVATION (FT) |  |  |  |  |  |  |  |  |  |
| INVERT OUT ELEVATION (FT) |  |  |  |  |  |  |  |  |  |
| WEIR CREST ELEVATION (FT) |  |  |  |  |  |  |  |  |  |
| TOP EMBANKMENT ELEVATION (FT) |  |  |  |  |  |  |  |  |  |
| ONLY COMPLETE THE PORTION BELOW WHEN TOLERANCES ARE NOT MET. ALSO PROVIDE COMPUTATIONS AND SWM REPORT REVISIONS. |  |  |  |  |  |  |  |  |
| FEATURE |  | DESIGN |  | AS-BUILT |  | DIFFERENCE |  |  |
| ESDv WATER SURFACE ELEVATION (FT) |  |  |  |  |  |  |  |  |
| WQv WATER SURFACE ELEVATION (FT) |  |  |  |  |  |  |  |  |
| Cpv WATER SURFACE ELEVATION (FT) |  |  |  |  |  |  |  |  |
| 2-YR WATER SURFACE ELEVATION (FT) |  |  |  |  |  |  |  |  |
| 10-YR WATER SURFACE ELEVATION (FT) |  |  |  |  |  |  |  |  |
| 100-YR WATER SURFACE ELEVATION (FT) |  |  |  |  |  |  |  |  |
| FREEBOARD (IN.) – MEASURED VERTICALLY FROM WATER SURFACE ELEVATION TO TOP OF EMBANKMENT OR PAVEMENT EDGE/SHOULDER – MAY NOT BE LESS THAN 9 IN. FOR THE 10-YR STORM WHEN VALUE MUST BE MEASURED TO THE PAVEMENT EDGE/SHOULDER |  |  |  |  |  |  |  |  |
| 100-YR WATER SURFACE ELEVATION (FT) |  |  |  |  |  |  |  |  |

REVISED 10/25/2021